
****

**Project Proposal**

**For**

**Cofounder**

|  |  |
| --- | --- |
| Software | **Cofounder** |
| Date | 4/27/2021 |
| Development Cost | **PHP 16,300.00**  *(9,100.00 + 7,200.00)* |
| Development Days | **20 days**  (4 hours to 8 hours a day) |
| Start of the project | **April 30** |
| End of the project | **May 20** |

IMPORTANT NOTE : Charges are slightly increased due to complexity in maintaining WP technology.

**Application Form ( ALL THIS PAGES A MVP DESIGN)**

|  |  |  |  |
| --- | --- | --- | --- |
| Name | Description | Amount | Complexity |
| Employer Invite Page | Select a project  (The projects that you are involved)   * *Base on the invitation they received the project name will automatically reflecting in this page.*   Select the position desired for the invitee.   * *The same here position is also reflecting on this page. Since they were invited base on their skill that the employers saw on their profile*   Add Short Message and Subject   * *I suggest to make it a long message. They will create a cover letter in this section.*   Attachment section  (NEW PAGE) | 2,400.00 | MID |
| Employer Invite Email | Send the invitation to the user via email.  WITH CUSTOMIZED HTML EMAIL DESIGN | 1,900.00 | MID |
| Application Preview | You will see all the information of the applicants proposal / job application  (NEW PAGE) | 1,500.00 | LOW |
| Applicant Onboarding / Decline | Feature where the employer can onboard an applicant(manually add the user to the project)  New page for applicant Onboarding Form.  (NEW PAGE)  *We already have onboarding form page* | 1,800.00 | MID |
| Hourly Rate | in getting to know you( freelancers) | FREE | LOW |
| Employers Invitation  (Non user email) | The employers can send invitations to none Cofounder user emails.  *This functionality is in the old version of the website. This is included in the old contract.*  The applicant must walk through all the registration process before redirecting to the  Invitation Preview  (BACK END) | 1,500 | LOW |
| Restrictions | To follow up.. | NA | NA |

|  |  |  |
| --- | --- | --- |
| Name | Description | Complexity |
| Variable Management | This are the items that will be computed for the slicing pie eg.  Time, Equipment etc.  -Add variable  -Edit variable  -List variable | MID |
| Report Summary | Summary report of the slicing pie  -Overall  -Individual | HIGH |
| Report Extended | Extended Slicing pie report  -Overall  -Individual | HIGH |
| Other Pages to consider. | Employee/Freelancer View  -When employee open the project  there will be a section where he can  see his slice of the pie.  (Graphical) | MID |
| Total | **7,200.00** |  |

**DELIVERABLE TIMELINES**

|  |  |  |
| --- | --- | --- |
| Employer Invite Page | Delivered with testing and uploaded on the development server. | April 30, 2021 |
| Employer Invite Email | Professionally designed HTML EMAIL(Color pallets will be based on Cofounder THEME).  Can now be sent to the recipients email. | May 3, 2021 |
| Application Preview | Preview all the applications on the project | May 5, 2021 |
| Applicant Onboarding / Decline | Page and functionality  With email notification to the applicant. | May 7, 2021 |
| Hourly Rate | New column | May 7, 2021 |
| Employers Invitation  (Non-User email) | Applicant can preview his application after finishing the registration | May 11, 2021 |
| Slicing Pie | Overall functionality | May 20  (7 days) |
| FULL SHIPMENT | WITH TESTING AND POSTED ON SERVER | May 22, 2021 |

**Payment**

Pay at least 30% of the project total cost.

|  |  |  |
| --- | --- | --- |
| Total Cost | Payable |  |
| **16,300.00** | 4,890.00 | 30% |


Please pay before **April 30** (Start of the development).

Payment Methods

|  |  |  |
| --- | --- | --- |
| Account Number | Account Name | Organization |
| **0118-7002-0187** | Mark Angelo Gonzales | BDO. (BANK)  Savings account |
| **0021 1000 8990** | Mark Angelo Gonzales | UNION BANK  Checking account |
| **09063387451**  [**gonzalesmarkangeloph@gmail.com**](mailto:gonzalesmarkangeloph@gmail.com) | Mark Angelo Gonzales | PAYPAL |
| **09063387451** | Mark Angelo Gonzales | GCASH |

*Chromatic Softwares, Empowering Business.*

**Facebook: @chromaticsoftwares**

[****](https://chromaticsoftwares.com)